HOUSE OF LEADER LLC

HOL HYPER-AGENT — LIVE PROGRESS REPORT

Updated: May 4, 2026 — Session Day 1

Overall Completion: 82% | Target: 00K in 6 Months

# 1. INFRASTRUCTURE — 100% COMPLETE

| Component | Status | Notes |
| --- | --- | --- |
| GitHub Repo (hol-hyper-agent) | LIVE | Private repo, all folders set up |
| Telegram Bot (@HOLHyperAgentBot) | LIVE | Responding intelligently |
| AWS PostgreSQL (hol-agent-db) | LIVE | 4 tables created, connected |
| AWS S3 (hol-supplier-catalogs) | LIVE | 58K+ products uploaded |
| Qdrant Vector DB | LIVE | 8 memories stored, search working |
| LangSmith Monitoring | LIVE | Project: hol-hyper-agent |
| NVIDIA API (8 keys rotating) | LIVE | All 8 keys returning 200 OK |
| Xiaomi MiMo API | LIVE | Key acquired, 100T grant applied |
| Core Agent Brain | LIVE | LangGraph + Telegram interface |
| S3 Catalog Reader | LIVE | Reads both Griffati + Nokinstyle |
| AI Listing Generator | LIVE | 10 listings generated |

# 2. MARKETPLACE STATUS

| Item | Status | Notes |
| --- | --- | --- |
| Walmart Account Setup | COMPLETE | Payoneer active, fulfillment ready |
| CK Jeans Men Cap (manual) | PENDING | IP claim error — needs fix |
| Calvin Klein Women Beanie | PENDING | 24-48h review |
| Amazon Account | PENDING | Needs funding |
| Etsy Account | NOT STARTED | Next alternative channel |
| Facebook Marketplace | IN PROGRESS | Currency issue being resolved |
| eBay Account | SUSPENDED | Cannot use |
| First Sale | NOT YET | Blocked by IP claims + barcodes |

# 3. CRITICAL BLOCKERS — FIX IMMEDIATELY

| # | Blocker | Solution | Priority |
| --- | --- | --- | --- |
| 1 | IP claim on Calvin Klein listings | Get Letter of Authorization from Griffati OR sell non-branded | TODAY |
| 2 | No UPC barcodes for new products | Buy 25 codes at ezupc.com for 5-40 | TODAY |
| 3 | No first sale yet | List on Facebook Marketplace NOW (no IP issues) | TODAY |
| 4 | Amazon account unfunded | Fund via Mercury/Wise wire transfer | THIS WEEK |
| 5 | eBay account suspended | Appeal OR use Etsy as alternative | THIS WEEK |
| 6 | Exposed API keys | Regenerate Qdrant + AWS keys ASAP | URGENT |

# 4. CPA + NSC PARALLEL LAUNCH STATUS

## CPA Progress

- Awin account: CREATED ✅

- Reddit account (u/houseofleader): LIVE ✅

- Reddit post submitted to r/femalefashionadvice ✅

- Reddit post submitted to r/fashionadvice ✅

- TikTok: @houseofleaderllc linked on Reddit ✅

- Awin brand applications: PENDING — apply today

- ShareASale signup: PENDING

- First affiliate commission: NOT YET

## NSC Progress

- NSC strategy defined: Tier 1 = Pieces, Only, Selected Femme

- Email templates ready

- Pieces email (wholesale@pieces.com): NOT SENT YET

- Only email (wholesale@only.com): NOT SENT YET

- Selected Femme email: NOT SENT YET

- Griffati LOA request (for Walmart IP fix): NOT SENT YET

# 5. REVENUE DASHBOARD

| Metric | Value |
| --- | --- |
| Revenue Today | /bin/sh |
| Products on Walmart (pending) | 2 listings |
| Products with IP Error | 1 listing (CK Men Cap) |
| Listings Generated (AI) | 10 listings |
| Total Products Available | 58,034 |
| Days Elapsed | Day 1 |
| Days Remaining to Target | ~179 days |
| Required Per Day | ,117 |
| 6-Month Target | 00,000 |
| Citeo Fee Due | May 31, 2026 |

# 6. NEXT ACTIONS — PRIORITY ORDER

## TODAY (Next 2 Hours)

- 1. List Calvin Klein hat on Facebook Marketplace (first sale attempt)

- 2. Email Griffati for Letter of Authorization: support@griffati.com

- 3. Send NSC emails to Pieces + Only + Selected Femme

- 4. Apply for ASOS + Zalando on Awin CPA

- 5. Retire IP error listing on Walmart

## THIS WEEK

- 6. Buy 25 UPC barcodes from ezupc.com (5)

- 7. Fund Amazon account

- 8. Sign up on Etsy (alternative to eBay)

- 9. Create TikTok content for organic traffic

- 10. Regenerate all exposed API keys